**ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN**

|  |  |
| --- | --- |
| **Project name:** Mdimwa School Block | **District :** Rumphi  |
| **Project location TA:** Mwalweni | **Name of catchment:** Ntchenachena |
| **GVH:** Mziriwanda  | **Nature/size:**  |
| **Name of Village:** Mdimwa  | **Sector**: Education |
| **Expected Environmental/social impacts** | **Proposed Mitigation/enhancement measures** | **Output indicators** | **Target**  | **Responsibility for implementing mitigation measures** | **Responsibility for monitoring the implementation of mitigation measures** | **Date of implementation** | **Required inputs** | **Estimated Cost{MK}** |
| Loss of trees | Planting of trees | Number of trees planted | 200 trees | Contractor  | DFO | January-March | SeedlingsAdministration cost | K 200,000.00 |
| Soil Erosion | Planting of Vertiver | Area Planted | 0.5 hectors  | Contractor | EDO/ LRCO | January-March | Vertiver grassAdministration cost | K 168,000.00 |
| Dust Emission | Provision of PPE’s/MaskWatering the ground | Number of face masks.Number of water canes provided. | 400 Masks5 water Canes | Contractor | EDO | August - October | Masks and CanesAdministration cost | K325,000.00 |
| Generation of Solid Waste | Proper Waste Disposal | Number of Trips | 24 Trips | Contractor | EDO | August - September | Transportation | K240;000.00 |
| Disruption of Marriages | Awareness | Code of ConductNumber of meetings | 1 Code of Conduct2 Meetings | Contractor | DCO/DSWO | August - September | Administration cost | K150,000.00 |
| Spread of HLV/AIDS and STIS | SensitizationsDistribution of Condoms | Number of MeetingsNumber of Condoms | 2000 Condoms | HSA | DHO/DCDOAIDS Coordinator | August- October | Condoms Administration cost  | K150,000.00 |

**NB: the DPD must ensure that mitigation measures outlined in the form are implemented**